Document Name	Cemetery Management System Phase 1 – Analysis Phase
Version	1.0
Author	Geoilocate Team
Date	17 August 2016

Content
1. Introduction ------------------------------------------------------------------------------------------------3
2. Problem Analysis ------------------------------------------------------------------------------------------3
2.1. What is the problem? -----------------------------------------------------------------------------------3
2.2. Current System	-----------------------------------------------------------------------------------------3
2.2.1. Booking of a burial grave process. ------------------------------------------------------------------3
2.2.2. Booking of a burial of ashes process.	--------------------------------------------------------------4
2.2.3. Booking of a cremation process. --------------------------------------------------------------------4
2.2.4. Booking of an exhumation process. ----------------------------------------------------------------4
2.2.5. The lease of a grave site process. -------------------------------------------------------------------5
3. Project Scope ----------------------------------------------------------------------------------------------5
3.1 Goals for the Cemetery Management System --------------------------------------------------------5
4. Deliverables. ------------------------------------------------------------------------------------------------5 5. Milestones ------------------------------------------------------------------------------------------------- 6
6. Roles Definitions. ------------------------------------------------------------------------------------------6
6.1. Current System ------------------------------------------------------------------------------------------ 6-7
6.2. Proposed System ---------------------------------------------------------------------------------------- 7
7. Project Feasibility ---------------------------------------------------------------------------------------- 8
7.1. Technical Feasibility ----------------------------------------------------------------------------------- 8
7.2. Operational Feasibility -------------------------------------------------------------------------------- 8
7.3. Economic Feasibility ----------------------------------------------------------------------------------- 8
8. External Interface Requirements -------------------------------------------------------------------------8
9. Functional Requirements ----------------------------------------------------------------------------------9
10. Non-Functional Requirements --------------------------------------------------------------------------10
11. Quality Plan ------------------------------------------------------------------------------------------------10
12. Decision Analysis -----------------------------------------------------------------------------------------11
13. Conclusion -------------------------------------------------------------------------------------------------11
14. Abbreviations ---------------------------------------------------------------------------------------------- 12

Approach
A combination of JAD (Joint Analysis and Design) session, analysis of documentation, legislation, current work products and tool-sets were used to study, analyse and document the current processes. The analysis will focus on what the system is required to do rather than how the system should implement the required solution. The technical implementation (i.e. how it is to be done) will be defined and specified during the design and implementation.

1. Introduction

Buffalo City Metropolitan Municipality (BCMM) is situated on the east coast of Eastern Cape
Province, South Africa. Cemeteries & Crematoria is one of the most important functions in the organisation of BCMM, and indeed is seen as essential service by various communities. There are 31 formal municipal cemeteries within the jurisdiction of BCMM and divided into 3 regions; Coastal Region (East London), Midland Region (Mdantsane, Berlin, Macleantown), Inland Region (Breidbach, Kind Williams Town until Dimbaza).There goal is to have a better way of managing the BCMM cemetery database. With the growth of population, it is best that BCMM have a cemetery management system in place.

2. Problem Analysis
2.1. What is the problem?

The past few years showed various issues regarding the maintenance of cemeteries. The problem is that the BCMM is currently using a manual system to manage their cemeteries. The documents containing cemeteries information are stored in hard copy files and kept by the administrator/clerk in a file cabinet.

2.2. Current System

The are a number of processes used to maintain the cemeteries and crematoria. All the manual processes pertaining the cemeteries are listed below.

2.2.1. Booking of a burial grave processes.
- Customer completes interment application.
- Administrator/Clerk checks threshold
- Administrator/Clerk notifies customer of space available.
- Customer makes a payment at the cashiers.
- Administrator notifies the cemetery accordingly.
- Grave preparation & notifies the administrator thereafter
- Administrator/Clerk updates the burial register.

2.2.2. Booking of a burial of ashes process.
- Customer completes interment application.
- Administrator verifies ownership of grave.
- Administrator completes application for re-opening.
- Request date of burial from the cemetery.
- Customer provides date of booking to the administrator/clerk.
- Administrator/Clerk completes payment process.
- Customer makes payment with the cashiers.
- Customer produces proof of payment to the administrator/clerk.
- Grave preparation & notifies administrator/clerk.
- Burial takes place & update burial register.

2.2.3. Booking of a cremation process.
- Customer completes interment application.
- Administrator/Clerk verifies availability of crematorium
- Administrator/Clerk notifies customer of available crematorium.
- Administrator/Clerk completes payment process.
- Customer makes payment with the cashier.
- Administrator/Clerk notifies crematorium accordingly.
- Administrator/Clerk submits medical document of the deceased to Supervisor.
- Supervisor prepares for cremation.
- Supervisor oversee cremation process.
- Supervisor submit ashes and cremation certificate to customers.
- Supervisor sign ashes register and file documents.

2.2.4. Booking of an exhumation process.
- Customer completes applications form.
- Submit application to PL&C Dept.
- Submits application to Environmental Health and Section (EHS).
- EHS verifies criteria and sections.
- EHS submits application to the undertaker.
- Undertaker submits application to COGTA.
- COGTA verifies, approves or disapprove and submit to undertaker.
- Undertaker submits application to Regional Centre.
- Regional centre completes payment process and submits to undertaker.
- Undertaker makes payment, submits to Regional Centre.
- Regional centre receipts and documents to undertaker.
- Undertaker produces authorizations and receipts to PL&C.
- PL&C notifies cemetery of the date of exhumation.
- Cemetery prepares the grave and handover to undertakers.
- Undertaker removes remains & backfill grave. Notifies supervisor.
- Supervisor updates burial register & notifies PL&C.

2.2.5. The lease of a grave site process.
- The booking Administrator at the Regional Centre to lease/renew the existing lease of a grave site.
- The customer will produce the customer’s original identity documents/ passport, proof of payment for burial, certified copy of decease’s Identity Document and Death Certificate or proof of previous lease to the booking administrator.
- The booking administrator verifies the burial details pertaining the cemetery, block and grave number.
- The administrator also verifies whether the grave is available to be leased or renewed.
- The customer is the requested to submit an affidavit to state authority has been granted by the next of a kin of the deceased to lease the grave.

3. Project Scope of Proposed System.
3.1 Goals for the Cemetery Management System (CMS)

- To assist cemetery management officials with adding, editing, storing data and perform flexible queries of cemetery information.
- To assist customers (next of kin) with locating graves of their loved ones.

4. Deliverables
- A dynamic website/ application.
- The application will allow responsible officials to add, edit, store cemetery information.
- Data a system will store
  - burials to include a photo of deceased person.
  - Information of all the deceased buried within each cemetery.
  - The exact location where each deceased is buried.
  - The total burial capacity of each cemetery.
  - The total number of vacant burial plots and occupied burials.
- Provide a simplified search engine.
- Digitise aerial photos of cemeteries.
- Mapping Cemetery (Provide polygon, line and point features)
  - For cultural resource conservation.
  - For the maintenance of markets and monuments.
  - For facilities and grounds management.
  - For records management.
  - For interment planning.
  - For early locating existing interments.
- Geo-code
  - GIS layer containing points representing individuals graves in each row.
  - GPS data/Satellite imagery/Points to be used only to geo-reference maps.
  - Link a database of burials to the GIS layer.

5. Milestones
1. Analysis phase document – 25 August 2016
3. Analysis phase document review with the client -
4. Analysis phase document final review -
5. Design phase – 01 September 2016
6. Design phase document review with the client -
7. Design phase document final review -
8. Implementation phase -

6. Roles Definition

6.1 Current System
Current system users include:

Users	Definition
Administrator/ Clerk	Handles the administration work (filling) / Interact with the customer. / Checks threshold. / Interact with cemeteries staff and crematorium staff. / Update Burial register. / Completes payment process. / Verifies lease ownerships. / Makes booking for burials, ashes and cremations. / Checks available crematorium / Submits medical document of the deceased to the Supervisor.
Supervisor	Receives medical document of the deceased from the Administrator/Clerk. / Prepares for cremation. / Oversee cremation process. / Submit ashes and cremation certificate to customers. / Sign ashes register and file document. / Update burial register of Exhumation.
Cashier	Receive customer payment.
Cemetery staff	Prepare graves
PL&C Department	Receives Exhumation application from customer. / Submit customer application to EHS / Notifies cemetery of the date of Exhumation.
EHS	Verifies criteria and sections of customer application. / Submits application to the undertaker
Undertaker	Submits application to COGTA. / Submit application to Regional Centre / Makes payment. / Produces authorizations and receipts to PL&C. / Removes remains and backfill grave.
COGTA	Verifies, approves or disapprove application. / Submit back to undertaker
Customer	Makes burial, ashes, cremation, exhumation and lease of a grave site applications. / Makes payments to cashiers. / Provide date of burial. / Receives ashes and cremation certificates from Supervisor.

6.2 Proposed system

User	Definition
Administrator	Handles the administration work / Fills/loads customers information in the system. / Update the burial and ashes register in the system. / Search through the required databases (i.e. threshold, burial register, ashes register) / Completes payment processes. / Makes booking for burials, ashes and cremations. / Super user of the system.
Supervisor	Receives/downloads/View medical document of the deceased from the system. / Prepares for cremation. / Oversee cremation process. / Submit ashes and cremation certificate to customers. / Sign ashes register and file document on the system. / Update burial register of Exhumation on the system.

7. Project Feasibility

7.1 Technical feasibility
- Hardware – Desktop computers/ Laptop
- Software – Brackets
  - ReactJS
  - Leaflet.js
  - MySQL
  - Git and Git Hub
  - QGIS
    -PostgreSQL

Network resources – Proxy Server

7.2 Operational feasibility
- User-friendly – friendly interface to interact with the users.
- Easy to understand the flow of data.
- Easy to manage information.

7.3 Economic Feasibility

The table below refers to costs that are most likely to happen during the duration of the project.

No	Description	Estimated Cost
1	Consultation
2	Training and Travelling costs
3	Software and hardware
4

8. External Interface Requirements

User Interface
Pages	Description
Login Page	User must login using email and password
Registration Page	A page where a super user register the users of the system.
Home page/ Main Page	This page will have the following links / Home / Burial/ Ashes register (Threshold) / Aerial photo of Cemeteries / Map of Cemeteries / Burial grave applications / Burial of ashes applications / Cremation applications / Exhumation applications / Lease of a grave site / Reports / Search box / logout
Burial Register Page	A link in the main page which will contain all the information of burial in the BCMM cemeteries.
Ashes Register Page	A link in the main page which will contain all the information of ashes in the BCMM cemeteries.
Aerial Photo of Cemeteries Page	A link in the main page which will have an Overhead of the BCMM Cemeteries
Mapping Cemeteries Page	A link in the main page which will have details maps of cemeteries showing polygons, lines and points features
Burial Grave Page	A link in the main page which will contain the customer application information with all the uploaded required documents.
Burial of Ashes Page	A link in the main page which will contain the customer application information with all the uploaded required documents.
Cremation Process Page	A link in the main page which will contain the customer application information with all the uploaded required documents.
Exhumation Process Page	Will contain the customer application information with all the uploaded required documents.
Lease of a grave Site page	A link in the main page which will contain the customer application information with all the uploaded required documents.
Report Page	A link in the main page which will have report required by management.

9. Functional Requirements
- The web application will allow users to register online.
- The application will allow responsible officials to add, edit, store cemetery information.
- The administrator will be able to see threshold (used and unused grave plots).
- The administrator will be able to fill in customer information for applications and storing their information in the database.
- The application will have mapping of the cemetery, showing the polygons, lines and points features.
- The application will have burial register.
- The application must generate a reference number representing the grave plot.
- The application will have upload functionality to upload required documents for burial processes.
- The application will have lease database, to be able to search/renew/register for ownerships.
- The application will have a search facility for different easy access to information.
- The application will create reports on cemetery for management.
- The application will have aerial photo of all BCMM cemeteries.
- The application will keep track of login users.

10. Non-Functional Requirements

- Performance of the system will be fast since the users will only be registered users.
- The web system will be well organized.
- Information will be safety stored in the database.
- The web system will be secured by the login page that will allow the user to login in order to continue viewing other pages.
- The users given privileges, they cannot go beyond the given privileges (on which folders or links they are suppose to view).
- The system will be user friendly.
- The system will be complete.
- The system will be simple.

11. Quality Plan

Project Quality Objective

The system will be able to manage the cemetery information. Users will register and will have credentials to access the system and given privileges to view certain links that they are authorize to vie. The system will have a database storing the documents, information and booking dates of burials.

Quality Objective and Responsibility

Administrator/Clerk
- will be the super user of the system, making sure that only registered people use the system.
- Must make sure they update the customer information correctly.
- Must make sure they update the burial, ashes register.
- Must make sure they update the burial booking.

Supervisor
Must make sure they update the burial, ashes register.

12. Decision Analysis

Proposed Solutions
1. The first solution is to design a Cemetery Management System which will manage the documents and processes of the BCMM cemeteries.
2. The second solutions is to keep the manual system.

Candidate Solution Analysis

Characteristics	Option 1/	Option 2
Benefits	It is online, allows users of the system to have a reliable storage and easy process of the cemeteries. / Progress monitoring in the use of easy reports system.	Users used to having face to face and documenting on paper
Server and workstation	Web Server	None
Front-end tools needed	ReatJS / Leaflets / Git and Git Hub	None
Back-end tool needed	MySQL / Brackets	None
Method of data processing	Client/Server	Client
Input device	Keyboard / Mouse / Scanning	Face to face consultation / paper / file / ink fluid
Output devices	Monitor	Documents / Paper
Storage devices	Web Server / Hard Drive / ROM / RAM	File cabinet / File

13. Conclusion

After reviewing the BCMM current system and analysing their problem, Geoilocate have concluded that the is a necessity for a BCMM to have a Cemetery Management System. This automated system will help them interact more efficiently and not only will this web application help them store information in a reliable environment it will also improve the Municipality Cemetery way of doing things.

14. Abbreviations

Acronym	Description
CMS	Cemetery Management System
JAD	Joint Analysis and Design
BCMM	Baffalo City Metro Municipality
PL&C
EHS	Environmental Health Section
COGTA	Co-Operative Governance Traditional Affairs
GIS	Geographical Information System
GPS	Global Positioning System